Graph-Based Dual-Mode Analysis for Cloud Security and Forensics

Project Proposal & Statement of Work

Team Members:

- Bharath Cherukuru,

- Venkata Mahesh Kundurthi,

- Ushabindu Velpula.

Faculty Advisor: Dr. Dalal Alharthi

Date: October 1, 2025

### 1. Executive Summary

Written by Bharath Cherukuru

In today’s cloud-driven world, forensic investigators face an overwhelming challenge: making sense of massive, fragmented log data to understand and anticipate security breaches. Our project introduces a novel graph-based dual-mode forensic analysis tool that transforms raw cloud logs into intuitive, event-driven graphs.

- Bottom-Up Mode (Reactive): Reconstructs the full attack narrative—how it happened, step-by-step.

- Top-Down Mode (Proactive): Predicts what could happen next—empowering defenders to act before damage occurs.

This dual capability bridges a critical gap in cloud forensics: combining post-incident clarity with forward-looking threat anticipation. Unlike traditional attack graphs or opaque ML anomaly detectors, our tool offers interpretable, real-time insights by dynamically correlating log events into a directed graph.

Why it matters:

- Reduces manual effort and alert fatigue

- Enhances visibility into multi-step attacks

- Enables faster, smarter incident response

Project Deliverable:

We aim to build a robust software framework—optionally enhanced with a web-based visualization interface—that ingests cloud log data, constructs dynamic event graphs, and enables both forensic reconstruction and predictive threat modeling. This dual-mode analysis tool will empower security analysts to not only trace past incidents but also anticipate future attack paths with clarity and speed.

Development Workflow:

Our team will follow a structured, milestone-driven approach to ensure timely delivery and technical excellence. Guided by our faculty advisor, we will iterate through the following phases:

- Data Preparation & Preprocessing

  - Use a labeled cloud log dataset provided by our advisor

  - Clean and normalize logs (timestamps, identifiers, formats)

  - Ensure consistency across diverse log sources

- Machine Learning Correlation Engine

  - Apply unsupervised learning to cluster related log entries

  - Explore rule mining to detect frequent pre-incident patterns

  - Generate graph edges by identifying temporal and causal relationships

- Graph Construction Module

  - Convert log streams into directed graphs

  - Nodes represent entities/events (e.g., user login, VM change, network alert)

  - Edges capture event relationships and attack progression

- Dual-Mode Analysis Algorithms

  - Bottom-Up (Forensic Traversal): Trace backward from a detected incident to uncover root causes and intermediate steps

  - Top-Down (Predictive Reasoning): Simulate potential future attack paths using probabilistic modeling or pattern matching

- Validation & Evaluation

  - Run the tool on known attack scenarios

  - Measure accuracy in reconstructing attack chains

  - Assess predictive alignment with expected adversarial behavior

- Final Presentation & Documentation

  - Deliver a working prototype

  - Submit a comprehensive report with performance metrics

  - Present findings and live demo at the semester-end poster session

Team Composition & Responsibilities:

| Team Member | Key Responsibilities |
| --- | --- |
| Bharath Cherukuru | Project lead and integration architect. Oversees full system cohesion and leads the graph construction module. |
| Venkata Mahesh Kundurthi | ML specialist. Designs and implements the correlation engine, tunes models, and supports data preprocessing. |
| Ushabindu Velpula | Predictive analysis lead. Develops top-down threat simulation logic and manages testing, validation, and performance reporting. |

This division ensures that each subsystem—data handling, algorithm design, graph modeling, and evaluation—is owned by a dedicated lead, while fostering collaborative overlap where needed. Our team’s complementary skill sets and shared commitment to excellence will drive the project’s success.

### 2. Literature Review & Market Insight

Written by Venkata Mahesh Kundurthi

### Research Background:

- Two main approaches:

  - Attack Graphs: Model theoretical attack paths; require static system data; not suited for live log analysis.

  - Log-Based Anomaly Detection: ML models like DeepLog detect anomalies but lack interpretability and context.

### Project Contribution:

- Builds dynamic graphs from raw cloud logs.

- Combines reactive (incident reconstruction) and proactive (attack prediction) analysis.

- Offers a visual narrative of cloud incidents—unique in current research.

### Market Needs:

- Pain Point 1: Log overload—millions of events daily.

- Pain Point 2: Alerts lack context—manual correlation needed.

- Pain Point 3: Reactive tools—no foresight into attacker’s next move.

### Value Proposition:

- Reduces noise through event correlation.

- Links alerts into coherent attack graphs.

- Simulates future threats for proactive defense.

## 3. Research Project Deliverables

Written by Ushabindu Velpula

Our project aims to deliver a fully functional prototype of a cloud log forensic analysis tool, designed to support both reactive incident reconstruction and proactive threat prediction. This tool will be accompanied by a detailed research paper (8–10 pages) that outlines our methodology, results, and conclusions, supported by at least five peer-reviewed citations and two informative figures. To ensure practical demonstration, we will also present a live demo and a poster at the semester-end showcase, such as iShowcase. All code—including data processing scripts, ML models, and graph construction logic—will be published on GitHub for transparency and reproducibility.

### Analysis Pipeline:

We will run two core types of analysis:

- Unsupervised Correlation Analysis: Using ML techniques to cluster log events, mine association rules, and detect anomalies that signal attack chains.

- Graph-Based Traversal Analysis:

  - Reactive Mode: Traverse backwards from a detected incident to uncover its root cause using graph algorithms like DFS or BFS.

  - Proactive Mode: Simulate future attacker steps using probabilistic models (e.g., Markov chains) or known threat patterns (e.g., MITRE ATT&CK®).

This pipeline follows a structured flow: Data ingestion → ML-based correlation → Graph construction → Forensic traversal → Predictive simulation

### Accuracy Expectations:

While perfect accuracy isn’t expected, we aim for strong performance:

- Event Detection: F1-score ≥ 0.75, with high recall to capture most attack steps.

- Prediction Accuracy: At least one correct next-step prediction in over 50% of test cases.

We will also evaluate detection rates and false positives to measure effectiveness. If results fall short, we’ll refine algorithms or adjust parameters to improve performance.

### Contingency Planning:

We’re prepared for setbacks. If our initial analysis fails to yield meaningful results, we’ll pivot:

- Switch to supervised learning or rule-based systems.

- Narrow scope to focus on reactive mode if predictive modeling proves too complex.

- Consult regularly with our advisor and iterate based on feedback.

Even partial success or null results will be documented and analyzed—academic value lies in learning from both outcomes and limitations.

### Data Availability:

Fortunately, we already have a labeled cloud log dataset from our advisor, with a larger unlabeled set available for extended testing. If needed, we’ll generate synthetic logs to simulate attack scenarios. Should data gaps arise (e.g., missing identifiers), we’ll apply preprocessing techniques to derive linking keys or adjust our scope accordingly. In the unlikely event of total data unavailability, we’ll fall back on public datasets or simulated examples to demonstrate our approach.

4. Project Timeline & Gantt Chart

Written by Bharath Cherukuru

This section outlines our semester-long roadmap, detailing key milestones and deliverables. The timeline balances course requirements with project-specific goals, ensuring steady progress and ample time for testing, refinement, and integration. We’ve built in buffer periods and decision checkpoints to accommodate unexpected delays and maintain momentum.

Our approach is staged:

- Early Phase: Background research and data setup

- Mid-Semester: Core module development

- Final Weeks: Integration, testing, and presentation prep

The Project Manager will monitor progress weekly, updating the Gantt chart and coordinating adjustments with our advisor as needed.

### Key Milestones & Dates:

| Milestone | Date |
| --- | --- |
| Team Formation | Sep 25, 2025 |
| Proposal Submission | Oct 5, 2025 |
| Literature Review & Plan Finalized | Oct 10, 2025 |
| Data Collection & Preprocessing | Oct 15, 2025 |
| Bottom-Up Module Implemented | Oct 25, 2025 |
| Top-Down Module Implemented | Nov 5, 2025 |
| Integration Testing Begins | Nov 10, 2025 |
| Preliminary Results Evaluation | Nov 15, 2025 |
| Refinement & Improvements | Nov 25, 2025 |
| Final System Freeze | Nov 30, 2025 |
| Poster & Report Preparation | Dec 1, 2025 |
| Poster Demo (Trial Run) | Dec 3, 2025 |
| Final Presentation (iShowcase) | Dec 8, 2025 |

### Internal Checkpoints & Flexibility:

After each major module (e.g., bottom-up analysis), we’ll conduct internal reviews before moving forward. This ensures foundational stability and avoids compounding errors. Our schedule intentionally front-loads development to allow four weeks for integration and testing—critical for resolving bugs and refining performance.

If delays occur (e.g., extended data preprocessing), they’ll affect buffer time rather than testing, preserving quality assurance. Weekly updates to the Gantt chart will reflect progress and guide adjustments.

### Final Showcase Goals:

By Senior Design Day, we aim to present a polished demo that walks through an example attack scenario:

- Start with raw cloud logs

- Build and visualize the event graph

- Trace the breach via bottom-up analysis

- Predict next potential threats using top-down simulation

This demonstration will highlight the tool’s dual-mode capabilities and its practical value in cloud forensics.

## 5. Ethics

Written by Ushabindu Velpula

Ethical integrity is central to our project. As a forensic analysis tool designed for internal use by security professionals, our system does not serve a public user base and is not intended for general consumer interaction. This significantly reduces the risk of direct misuse, such as unethical content sharing or personal exploitation. However, we have carefully considered potential risks—especially those related to data privacy, algorithmic misinterpretation, and breach scenarios.

All log data used in this project will be securely stored on university-approved systems with access restricted to our team. We will not collect personal user data beyond system-level logs, and any identifiers included in examples will be anonymized. If our algorithm produces incorrect results, we will treat them as experimental outputs—never attributing blame or making accusations. Human verification will be required before drawing conclusions from any analysis.

We’ve also committed to obtaining proper permissions for all datasets used, and we will follow responsible disclosure practices if any real security issues are uncovered during testing. Since our project does not involve human subjects or personally identifiable information (PII), formal IRB approval is not required. Nonetheless, we remain vigilant and will reassess ethical implications as the project evolves.

### Ethics Checklist Summary:

Each item below was evaluated for both general use and potential misuse (e.g., data breach). Ratings: Y = Yes, N = No, M = Maybe

- No risk of illegal activity, surveillance, or personal harm (Items 1–8, 11–14, 17–19, 23–24): All marked N

- Data privacy concerns acknowledged:

  - Users may be upset if data is leaked (Item 9: Y)

  - Identity theft is a possible risk in breach scenarios (Item 10: M)

  - Research outcomes could cause harm if misused (Item 28: Y)

- Transparency and consent upheld:

  - Users are aware of data use (Items 21, 25: Y)

- No bias or discrimination:

  - Algorithm is not biased toward any race, gender, or group (Item 20: N)

  - No stereotypes or unethical content in design (Items 15, 16, 18: N)

### Final Ethical Position:

We found no major ethical red flags in our project’s concept or implementation. The most important consideration is safeguarding sensitive log data and ensuring results are responsibly interpreted. With advisor approval and secure data practices in place, we are confident in our ethical foundation. Should any unforeseen issues arise, we will address them transparently and adapt our approach accordingly.

## 6. Approvals

Written by Bharath Cherukuru

All signatories confirm their approval of the project scope, responsibilities, and ground rules outlined in this document. This version replaces the Preliminary Proposal Draft v0.1, with noted changes; all other original terms remain valid.

| Approver Name | Title | Signature | Date |
| --- | --- | --- | --- |
| Dr. Dalal Alharthi | Faculty Advisor | Dalal Alharthi | 10/02/2025 |
| DR. NITIKA SHARMA | Instructor |  |  |
| Bharath Cherukuru | Team Project Manager | Ch. Bharath | 10/01/2025 |
| Venkata Mahesh Kundurthi | Team Member | K.V. Mahesh | 10/01/2025 |
| Ushabindu Velpula | Team Member | V. Usha Bindu | 10/01/2025 |

Note: The course instructor will sign after grading to confirm that the document meets course requirements.

7. Appendix

### A. Advisor Engagement

To ensure a productive and collaborative relationship, the following responsibilities have been agreed upon:

#### Project Team Commitments:

- Maintain weekly communication with the advisor via meetings or email updates.

- Arrive prepared with questions, decisions, and document meeting notes.

- Take full ownership of tasks and deadlines, with clear division of work (see Table 1).

- Remain open to feedback and adapt plans based on advisor guidance.

- Uphold academic integrity through proper citation, honest reporting, and original work.

#### Faculty Advisor Commitments:

- Provide mentorship in cloud security and digital forensics.

- Supply or facilitate access to labeled and unlabeled datasets.

- Be available for regular consultations and review interim results.

- Advise on scope feasibility and recommend adjustments if needed.

- Monitor ethical compliance and raise concerns if necessary.

### B. Ground Rules

To foster effective teamwork and accountability, the following ground rules have been established:

- Communication: Use team chat (e.g., WhatsApp or Slack) for daily updates; respond within 24 hours on weekdays.

- Meetings: Weekly full-team meetings every Tuesday at 1PM; sub-meetings as needed.

- Work Allocation: Tasks assigned per Table 1, with flexibility and shared accountability.

- Decision Making: Consensus preferred; final call by Project Manager if needed.

- Peer Review: Constructive feedback encouraged; personal criticism not tolerated.

- Conflict Resolution: Address issues promptly and professionally.

- Ethics: All work will be original and data handled responsibly, per the Ethics section.

## Works Cited

- Cloud forensic analysis: all you need to know - Ackcent. https://ackcent.com/cloud-forensic-analysis-all-you-need-to-know/

- Cybersecurity Knowledge Graph: Smarter Threat Detection. https://www.puppygraph.com/blog/cybersecurity-knowledge-graphs

- Behind the scenes of attack graphs: Vulnerable network generator...(https://www.sciencedirect.com/science/article/pii/S0167404825002652)

- Identifying Evidence for Cloud Forensic Analysis - Academia.edu. https://www.academia.edu/109414970/Identifying_Evidence_for_Cloud_Forensic_Analysis

- Cybersecurity knowledge graphs. https://link.springer.com/article/10.1007/s10115-023-01860-3